## Slide 1: AREA 42
(A prototype)

## Slide 2: An overview:
What has changed in the last 6 weeks
Gameplay
Editor tooling examples
What I learned
Post mortem

## Slide 3: What has changed
From loose game mechanics to a working prototype
  Planet
  Player interaction
  Menu
  AI
  UI
  Editor tooling

## Slide 4: Gamplay & Editor examples

## Slide 5: What I learned
Game design wise:
  Stop overcomplicating projects -> complex mechanics != more fun
  Never expect things to go smooth -> double estimated development time
  Spend more time on the concept
  Be more realistic about expectations -> “pre-mortem”
  Apply more of Patrick’s knowledge -> clearer goals and obstacles
Programming wise:
  Good architecture saves time in the end
  Geometry shaders
  Using unity as an editor (OnValidate, OnReloadScripts, gizmos, referencing, automation)
  UI shaders
  Math
  Unity’s game loop
  Tons and tons of small things

## Slide 6: Post mortem
The good:
  Communication was there, even during times of stress and setback
  Clear expectations, artists delivered nice assets
  No quarrels, even though it didn’t work out in the end
  Still managed to get a working prototype
The bad:
  We weren’t able to deliver
  Had to work alone for 6,5 weeks
  Still no complete game